# Deep Project Analysis & Knowledge Base: Disability Certificate & UDID Guide

I have conducted a thorough, deep analysis of the entire project repository, all canonical .md files, all image artifacts in MustFollowRules and Project_Disability_certificate_guide, the official handbook Project_details.docx, all architecture specifications, grounding data, n8n automation manifests, and governance rules.

## 1. Project Context & Mission

- Hackathon: Be10x "Build for Good" (7-day build; firm submission deadline: 20 September 2026, 11:59 PM Asia/Calcutta).

- Project Scope: Project 14: Disability Certificate Guide under the thematic domain "Those Who Served & Access", built on the "Five questions → answers from real documents" recipe.

- The Core Problem: Applying for an Indian disability certificate and UDID (Unique Disability ID) card is a fragmented, bureaucratic process involving specific empanelled hospitals, state-varying forms, and sequential follow-ups. Many applicants abandon the application midway.

- The Solution: A step-by-step, state-aware guide agent that walks applicants through the application process (where to go, what to carry, what happens next), provides source-grounded guidance in their requested language, offers follow-up reminders, and gives verified escalation pathways when stuck.

- Current Schedule State: Six-Day Build Plan (Day 3 of 6 — at risk), operating with full governance discipline.

## 2. Core Architecture & System Context

The solution uses a single shared workflow accessible via two complementary channels:

- Telegram Bot (Primary Operational Entrypoint): The official Project 14 recipe entrypoint executing the 5-question intake, retrieval, guidance, and reminders.

- Web Interface (Mandatory Public Interface): A responsive, accessible frontend (built with Lovable) querying the exact same backend logic.

[ Telegram User ]  ──► [ Node 1: Telegram Trigger ] ────────┐

▼

[ Website User  ]  ──► [ Node 10: Webhook Entrypoint ] ──► [ Node 1a: Normalize Inbound Update ]

│ (session_key, inbound_value, inbound_kind)

▼

[ Node 1b: Escalation Interrupt ] ────► [ Node 6b: Escalation (SRC-002) ]

│ (normal flow)

▼

[ Node 2: Session State Table (UDID_Guide_Sessions) ]

│

▼

[ Node 3: 5-Question Closed-Choice Intake ]

│

▼

[ Node 4: Grounding Gate ]

├── Grounded ──► [ Node 4.5: Retrieval from UDID_Reviewed_Sources ]

│                     │

│                     ▼

│                [ Node 5: Gemini Grounded Response ]

│                     │

│                     ▼

│                [ Node 5b: Post-Gen Guardrail Check ] ── Fail ──┐

│                     │ Pass                                     │

└── Unverified ───────┼──────────────────────────────────────────┤

│                                          ▼

│                           [ Node 6: Fixed Fail-Safe ]

▼                                          │

┌─────────────────────┴──────────────────────────────────────────┘

│

┌───────────────────────┴───────────────────────┐

▼ (Parallel / Immediate)                        ▼ (Parallel / Non-blocking)

[ Node 8: Send Response ]                        [ Node 6.5: 6-Field Whitelist ]

│                                               │

▼                                               ▼

[ Node 9: 2-Min Wait / Reminder Offer ]          [ Node 7: Google Sheet Log (UDID_Guide_Logs) ]

## 3. Non-Negotiable Rules, Norms & Compliance Matrix

| Rule Area | Constraint / Requirement | Verification & Enforcement | Penalty / Impact |
| --- | --- | --- | --- |
| Human-in-the-Loop | Product never diagnoses, calculates disability percentages, assesses eligibility, or gives final legal/medical advice. Must include safety disclaimers. | Enforced in prompts, copy, and output guardrails. | −10 points if violated. |
| Dummy Data Only | Zero real names, phone numbers, Aadhaar numbers, residential addresses, or medical records in any demo, test, or log. | Monitored across all logs, tests, and demo recordings. | −10 points & risk of disqualification. |
| Mandatory Closing Line | Every completed guidance response must conclude verbatim with: "You are doing the right thing. Take it one step at a time." | Exact string assertion in unit/integration tests and prompt constraints. | Required Hathcon criterion. |
| Strict Grounding | All process facts must come exclusively from Reviewed sources in docs/SOURCES.md. Never guess hospitals or fees. | Node 4 grounding gate, Node 4.5 Data Table lookup, and Node 5b guardrail. | Hallucination prevention. |
| Authoritative Fail-Safe | If unverified/district-specific details are requested, return the single canonical fail-safe text from D1.3a-workflow-spec.md §5. | Static text branch (Node 6), bypassing Gemini. | Eliminates unsupported local claims. |
| Anonymised Logging | Persist only 6 whitelisted fields: timestamp, state, disability_type, stage, next_reminder, language. Chat ID is ephemeral only. | Node 6.5 Set node filters out all session/in-flight IDs prior to Node 7 Google Sheet append. | Zero PII retention (RULES.md §8). |
| 5-Question Fixed Order | Fixed sequence (FR-1): (1) State & District, (2) Disability Type, (3) Relationship (Self/Other), (4) UDID Registration Status, (5) Preferred Language. | Closed-choice inline keyboards in Node 3 prevent raw PII intake. | Core recipe alignment. |
| Timestamp Discipline | Every action, commit, test, decision, and report must be stamped in YYYY-MM-DD HH:mm:ss Asia/Calcutta. | Strictly logged across MEMORY.MD and documentation files. | Process traceability. |
| 5-Condition Commit Rule | "Committed" may only be claimed when: (1) repo exists, (2) commit succeeds, (3) hash recorded, (4) git status clean, (5) hash logged in MEMORY.MD. | Git log and status verification. | Eliminates false sync claims. |

## 4. Grounded Knowledge Registry (docs/SOURCES.md)

Guidance generation is restricted to 5 officially reviewed source documents:

- SRC-001 (NIEPID National Overview): Official portal swavlambancard.gov.in; 4 national application steps (online registration → application submission → medical authority verification/referral → electronic card issuance); Aadhaar requirement; status tracking.

- SRC-002 (Maharashtra State Commissioner): State-level escalation contact: Commissionerate for Persons with Disabilities, Maharashtra State, 3 Church Road, Pune – 411001; Phone: 020-2612 2061 / 020-2613 6845; Email: commissioner.disability@maharashtra.gov.in.

- SRC-003 (RPwD Amendment Rules 2024): Application through district of residence or treating hospital; document categories (identity proof, photo ≤6 months, residence proof, Aadhaar); medical authority assessment.

- SRC-004 (Maharashtra DEPwD Service Page): State service gateway linking to national portal; renewal and lost card services; pan-India validity.

- SRC-005 (Official UDID Portal): Application/tracking guidelines; online/camp/CMO routes; "Know your Medical Authority" state/district lookup tool.

- Open Gaps (Explicitly Disclosed): Specific Maharashtra district hospitals, medical board rosters, and district social welfare office contacts remain Not Reviewed. The system must direct users to the official portal lookup or trigger the fail-safe response rather than inventing names.

## 5. Current Implementation State

### n8n Workflow State (n8n.mukkubuilds.com/workflow/Sln6CeMzfuO1ezru)

- Node 1 — Telegram Trigger: Configured for Message and Callback Query (credential unselected).

- Node 1a — Normalize Telegram Update: Edit Fields / Set node extracting session_key, inbound_value, and inbound_kind with Include Other Input Fields = disabled.

- Node 1b — Escalation-Keyword Interrupt: If node with 4 case-insensitive conditions (stuck, help, problem, not working) reading {{ $json.inbound_value }}.

- Node 2a — Session Exists: Data Table gate checking UDID_Guide_Sessions for matching session_key.

- Node 2b — Session Does Not Exist: Paired Data Table gate checking UDID_Guide_Sessions for absence of session_key.

- Node 2c — Initialize Session: Data Table node creating a new session in UDID_Guide_Sessions with a 30-minute expiry (expires_at = $now.plus({ minutes: 30 })).

- Node 3a — Ask Q1 State: Telegram text prompt node (credential unselected).

- Node 4.5 — Reviewed-Source Retrieval: Data Table node connected to UDID_Reviewed_Sources (unconnected on canvas, no active filter conditions).

### External Data Stores

- n8n Data Table UDID_Reviewed_Sources: 10 columns, populated with all 5 Reviewed sources (version 2026-09-13-v1).

- n8n Data Table UDID_Guide_Sessions (ID X8Xhx2Qwvs4R0Tx9): 12 columns (3 n8n defaults + 9 custom session columns), 0 rows.

- Google Sheet UDID_Guide_Logs (ID 1cZPdkPI3jyPHN8nRjFwKJDzq-sREsCi4GuzhR9k630M): Verified headers: timestamp, state, disability_type, stage, next_reminder, language.

### Frontend Shell

- Lovable "UDID Guide Shell": Verified via live browser walkthrough. Implements 5-question step progression, disclaimers, closing line, and dummy states. Export/git synchronization pending.

## 6. Judging Rubric & Submission Requirements

### Scoring Breakdown (100 points total)

- Problem Framing (25 pts): Specificity of user persona, pain points, and quantifiable friction.

- AI Leverage (30 pts): Clear necessity of AI (natural language comprehension, state-aware guidance synthesis, and guardrailed answers vs. static forms).

- Practical Usefulness (20 pts): Real-world time/cost savings (e.g., reducing 3 hospital trips / 4 hours to 3 minutes).

- Execution Quality (15 pts): End-to-end functionality of the live workflow.

- Clarity of Explanation (10 pts): Crisp pitch, transparent disclosure of limitations, and architectural clarity.

- Bonuses & Penalties: Up to +5 bonus for genuine NGO/affected-person consultation; −10 penalty for real PII in demo; −10 penalty for unapproved final medical/legal decisions.

### Submission Artifacts (due Sep 20, 2026, 11:59 PM)

- Google Drive Folder ("Anyone with link → Viewer"):

  - Problem & Solution Explainer (1–3 pages PDF/doc).

  - Screen Recording (5–10 min live demonstration).

  - Project Files (n8n JSON export, Google Sheet dummy export, links, screenshots).

- Google Form Submission: Email, phone, project title, declared track (AI Automation / AI Agent / Product Build), answers to the 3 main questions, Drive link.

## 7. Immediate Roadmap & Next Steps

- Complete D1.3b Intake Flow: Build the Q1–Q5 inline-keyboard prompt and callback capture sequence in n8n.

- Configure Node 4.5 & Node 5 (Retrieval & Grounding): Connect the Data Table retrieval filter and assemble the Gemini prompt with strict source constraints.

- Wire Node 5b Guardrail & Fail-Safe (Node 6): Ensure deterministic rejection of hallucinated entities.

- Connect Logging (Nodes 6.5 & 7) & Responses (Node 8): Finalize the parallel logging to Google Sheets and Telegram output.

- Execute Hathcon 3 Mandatory Tests:

  - Case 1: Maharashtra / Locomotor / Not Registered guidance.

  - Case 2: "Stuck at hospital" escalation routing.

  - Case 3: 2-minute reminder delivery verification.